## Slide 1: Minesweeper
Joshua Rand
Kelley Stoll
Michael Santo Jr.

## Slide 2: What is Minesweeper?
Logic Game
  Number on a space represents the number of mines next to it (1 – 8)
Object of the game
  Click all spaces that do not have mines
  Score is based on completion time
  If you click on a space with a mine, the game is over

## Slide 3: Primary Goals
Construct an algorithm for setting number of bombs around each space
Mine field is generated after the first click
Map randomly generated
First space clicked is never a bomb space
Message box for winning and losing
Draw graphics

## Slide 4: Secondary Goals
Have a high score window after completing the game
Keep track of time
Aesthetically pleasing
Multiple levels
Music
Sound effects

## Slide 5: What We Got Done
Construct an algorithm for setting number of bombs around each space
Mine field is generated after the first click
Map randomly generated
First space clicked is never a bomb space
Message box for winning and losing
Draw graphics
Simple and colorful
Music
Reset Button

## Slide 6: Tools
Microsoft PowerPoint
Microsoft Visual Studio 2013
Microsoft Paint
http://www.youtube-mp3.org/

## Slide 7: Team Roles
Programming manager
  Josh
Graphic specialist
  Kelley
User Interface
  Michael
All collaborative programmers

## Slide 8: Schedule/Goals
Week 1 – October 31
  Presentation
Week 2 – November 7
  Pseudocode, create classes, interface
Week 3 – November 14
  Graphics, previous week
Week 4 – November 21
  Generate random mine field, numbers correspond with number of adjacent bombs, check for surrounding mines and prevent tiles from being surrounded by mines (if possible)
Week 5 – November 25
  Same as Week 4
Week 6 – December 5 (Thanksgiving Break)
  Win/Lose conditions
Week 7 – December 12
  Final debugging/testing

## Slide 9: Questions